CH5

Tables 3, Figures 7, Bulleted lists

Success Factors in CRM Implementation: Results from a Consortial Benchmarking Study

Rainer Alt
Institute of Information Management
University of St. Gallen
Mueller-Friedberg-Strasse 8
9000 St. Gallen, Switzerland
rainer.alt@unisg.ch

Thomas Puschmann
The Information Management Group
IMG AG 
Fuerstenlandstrasse 101
9014 St. Gallen, Switzerland
thomas.puschmann@img.com

Abstract

Information systems that implement customer orientation strategies are currently discussed as most promising to achieve and sustain competitive advantage. Among the desired benefits are increased customer satisfaction and retention by providing personalized products and value added services. The main technological enablers are customer relationship management (CRM) systems which are introduced with substantial financial effort in many organizations. Despite the obvious potentials of CRM, several studies report a high failure rate and only little research is available on success factors for CRM solutions. This article describes the results of a cross-industry benchmarking project, which combines a questionnaire sample with more detailed case studies. The results show that there is no typical CRM project and that successful implementations are rarely based on technical excellence. This research proposes six critical success factors for CRM projects: step-wise evolution, straightforward implementation and long-term project scope, organizational redesign, integrated system architecture of standard components, change management, and top management support. The six successful practice companies show examples of how these critical success factors are applied.

Keywords: Customer Relationship Management, Customer Process, Benchmarking, Critical Success Factors

# Introduction

Building and maintaining customer relationships is neither new nor necessarily tied to the use of information technology. Nonetheless, the use of customer relationship management (CRM) systems is becoming increasingly important to improve customer lifetime value, a metric which is believed to closely correlate with a company’s competitive advantage (Winer 2001). By providing information on customer data, profiles and history, CRM systems support an important area of a company’s core processes, especially in marketing, sales and service (e.g. Fingar et al. 2000, Ling and Yen 2001, Nairn 2002). In fact, their adoption enables centralized and consolidated information, similar to the effect which Enterprise Resource Planning (ERP) systems have had on production-oriented processes. In spite of the wide use of sales force automation systems in sales (Rackham 1999) a Forrester study observes significant deficits in today’s marketing, sales and service processes (Chatham et al. 2000). It was found that just 22% of the companies surveyed possess a uniform customer view and only 37% know which customers are looked after by the individual business units. A customer profiling concept for customer selection is used by just 19% of the companies surveyed and only 20% know whether a customer has visited their internet portal.

To eliminate weaknesses in customer contact, many companies are either planning or in the process of implementing CRM systems. According to a Gartner (2001) survey 65% of US companies intended to initiate CRM projects in 2002 (see also Radcliffe 2001). In Europe, roughly 3% of the companies had fully implemented a CRM project in 2001, 17% had initiated more than one local project and 35% were developing concepts for the introduction of CRM (Thompson 2001). Another 45% have not pursued any CRM activities to date. As Wayland/Cole (1997) point out, CRM projects have new implementation qualities which may also be connected with the high number of failed CRM projects (Ryals et al. 2000). For example, 55% of a CRM project sample analyzed by the Gartner Group did not deliver results and a survey among 451 decision makers conducted by Bain reports that one out of five interviewees even experienced negative implications of CRM activities on existing customer relationships (Rigby et al. 2002).

This research aims to understand the scope of existing CRM activities and to identify factors which characterize successful CRM projects. Since measuring the degree of success is a difficult undertaking, a multi-company consortium of sales, marketing and service executives was organized to determine the criteria and to guide the entire evaluation process. This benchmarking consisted of questionnaires, interviews and site visits. Section 2 describes the research method and the six successful practice companies. Section 3 provides the results of the CRM benchmarking project based on five benchmarks. Finally, Section 4 derives six generic success factors and presents an outlook into future CRM developments.

# Literature and Research Methodology

## Literature on CRM and Success Factors

Obviously, the first requirement for the successful implementation of CRM is clarity regarding the underlying CRM terminology. There is a broad variety of heterogeneous CRM interpretations (Romano and Fjermestad 2002, Ling and Yen 2001) which range from strategic concepts such as relationship marketing (Kotler 2003) to technical approaches which conceive CRM as a set of information technology components (Xu et al. 2002). In the following, a process oriented interpretation is adopted which follows established business (re)engineering thinking. Processes are regarded as links between strategy and information systems (Österle 1995). Three process areas have become generally accepted in the literature (Fayerman 2002):

- Operational CRM supports front office processes, e.g. the staff in a call center (see Vervest and Dunn 2000, Myers 1998, Crego and Schiffrin 1995 and Greenberg 2001).

- Analytical CRM builds on operational CRM and establishes information on customer segments, behavior and value using statistical methods (see Nykamp 2001, Peppers and Rogers 2001).

- Collaborative CRM concentrates on customer integration using a coordinated mix of interaction channels (multi-channel management), e.g. online shops, and call centers (see Keen et al. 2000).

CRM is therefore understood as a customer-oriented management approach where information systems support operational, analytical and collaborative CRM processes and thus contribute to customer profitability and retention.

Research on success factors is an area that has already received some attention in the IS literature. An important early contribution (Boynton and Zmud 1984) defines critical success factors (CSF) as “those few things that must go well to ensure success for a manager of an organization” (p. 17). Based on the CSF methodology Williams and Ramaprasad (1996) develop a general taxonomy of CSF and distinguish between causal, necessary and sufficient, necessary, and associated success factors. Whereas the former present a clearly empirically testable relationship between the CSF and a specific outcome (ROI, Cash Flow etc.), the latter are most widespread and encompass only weak correlations. Even the well known PIMS studies (see www.pimsonline.com) have not led to the preferred causal relationships. Therefore, the following will refer to success factors in their ‘weakest’, but also more ‘down-to-earth’ form. In this meaning some studies on inter-organizational success factors have emerged. For example, Saxena and Wagenaar (1994) define CSFs on a country, industry, and organization level in five areas: strategy, technological infrastructure, education, coordination, and culture.

## Benchmarking Methodology

At the outset of the present study no specific studies on CRM success factors were available. Therefore a benchmarking methodology was chosen to: (1) obtain first empirical insights in the nature of existing implementations, and (2) to identify factors which were regarded as critical to the implementation. In section 4, these success factors will be linked to other studies on CRM success factors which have been published since 2001.

Benchmarking methodologies aim at the systematic comparison of key performance factors and enable learning from other organizations. The design of benchmarking studies may differ in many dimensions, such as internal/external and qualitative/quantitative design (Camp 1989). The external and qualitative consortium benchmarking approach adopted here has proved suitable for obtaining information on current practices and results (Morris and LoVerde 1993). Due to the chosen research methodology – a mix of questionnaire and case study approach – this research presents a broad and an in-depth picture of CRM. Four phases were completed within the timeframe May through September 2001 (see Figure 1):

- Preparation and first consortium meeting. A research team consisting of four researchers outlined the benchmarking project and organized the consortium which encompassed executives from twelve organizations. The consortium members were required to have responsibility for customer relationship measures within their organizations. Based on a literature survey (see section 2.1) introduction project, CRM organization and processes, system architecture, efficiency, and culture have been proposed as general benchmarking areas. Table 1 shows the benchmarking criteria after the refinements and prioritizations made during the first consortium meeting. Successful practices were expected to meet these criteria.

- <<TABLE 1 NEAR HERE>>

- Screening phase. The research team identified 200 potential successful practice organizations of which 120 received questionnaires structured according to the benchmarking criteria (see Table 1). Out of the 55 returned questionnaires 13 structured telephone interviews and ten in-depth case studies were conducted.

- Second consortium meeting. At the second meeting the research team presented the questionnaire results and the case studies on an anonymous basis. These were analyzed and evaluated by the consortium who finally selected six companies as successful practices.

- Company visits and final consortium meeting. The research team and the consortium members visited all six successful practice organizations, spending one day at each company. Prior to each visit a detailed questionnaire was sent which mainly determined the structure and the contents of the presentations made from members of the management and the project team. After the visits the results were generalized by the research team and presented to the consortium at the third and final meeting.

Following this methodology, two data sources for evaluation purposes were available: (1) the 55 questionnaires returned, which originated primarily from European companies (59%) with over 50,000 employees (48%), and (2) the six comprehensive case studies recorded on site at the successful practice organizations. Both sources are described in detail in the following sections.

- <<Figure 1 NEAR HERE>>

## Successful Practice Organizations

The successful practice organizations which were selected during the review meeting consisted of the following:

- Alta Resources Corp. in Neenah (WI), USA, a service provider in the area of call centers and customer interaction (e.g. complaint management, lead generation). As early as 1995 Alta Resources implemented a Vantive system for managing customer contacts across existing channels such as telephone, e-mail, letter and internet portals.

- Bertelsmann AG in Gütersloh, Germany, whose Direct Group is responsible for the relationships to approx. 20 million book club and online customers worldwide. With its subsidiary Syskoplan the company set up a ‘Market Intelligence Organization’ in 1996 and implemented an integrated SAP system with the modules CRM, APO, BW and PS.

- Consors Discount-Broker AG in Nuremberg, Germany, a financial services provider focusing on internet-based securities transactions. Consors handles interactions to its 450,000 customers primarily via their call center and internet portal. In October 2000 the company began with the introduction of an integrated Clarify system.

- Heidelberger Druckmaschinen AG in Heidelberg, Germany, an international supplier of printing solutions who aimed to improve the contact and direct sales to their 100’000 customers worldwide. Starting in 1996 Heidelberg designed a CRM strategy which also included the implementation of a Clarify system.

- Swisscom AG in Zurich, Switzerland, reorganized its customer contacts in 1998. With a Direct Marketing Center (DMC) the company created two corporate areas which have been supported by a Vantive system for customer contact management since 1999. It handles 6 million telephone calls per annum, 1.5 million incoming and 2 million outgoing letters.

- Unisys (Schweiz) AG in Thalwil, Switzerland, a subsidiary of the Unisys Corporation in Blue Bell, Philadelphia, USA, supplies IT-services to about 220 big customers. Following a reorganization of its sales structure at the end of the 1990s, the company introduced a Siebel system which provides uniform customer data for sales, reporting and forecasting at a global level.

# Benchmarking Results

## Introduction Project

Almost all of the 55 companies who returned the questionnaires mentioned a similar set of motivations for the initiation of their CRM activities. Among the examples are improved customer selection, the targeted use of channels for customer contact, enhanced customer value through cross-and up-selling opportunities and increased transparency in CRM processes. Only 11% of the companies stated efficiency as a major motivator for CRM.

The strategic nature of CRM is also reflected in the implementation projects which typically begin with coordination between the areas marketing, sales/distribution and IT, and the definition of common goals. In the majority of the organizations surveyed (80%), an overall concept formed the starting point for the introduction of CRM, which in 64% of cases was coordinated with an eBusiness strategy and the reorganization of business processes (44%). At Heidelberg CRM was part of a corporate eBusiness project called e-Forum which defined transformation maps and standards for R&D, finance and production, administration and marketing, sales and after sales. In the latter, CRM comprised ten customer focused projects which were offered as pre-configured solutions to the country organizations.

An important part of the introduction projects was the implementation of the CRM-system. This phase was completed in an average of seven months and included the definition of evaluation criteria, the software selection, customizing, pilot and roll-out. 67% of all companies implemented a pilot application before rolling out the system. Similar evaluation criteria were used in each case: in addition to manufacturer-related criteria such as manufacturer’s vision, support and globality, importance was attached above all to product-related characteristics such as functionality, product maturity, integration capability and modularity of the solution.

In all organizations, project coordination was handled centrally, while less than one third of CRM projects were in the responsibility of the IT department. As shown in Figure 2, marketing, sales/distribution and management were most frequently involved in the projects.

- <<Figure 2 NEAR HERE>>

## CRM Organization and Processes

CRM involves significant changes regarding the organization of marketing, sales and service activities. Most companies reorganized internal processes and implemented them on a cross-functional and cross-organizational basis (see Figure 3). Remarkably, only 30% involved the customers themselves in the design process. More information in redesign efforts were provided by the six successful practice companies:

- Customer life cycle models. Customer relationships are divided in various phases and individual services are offered to the customer in each phase. For example, customers in the service phase at Heidelberg may obtain information and spare parts through their online shop. Companies such as Consors and Swisscom link analytical CRM processes to the operational activities. The life cycle is used to predict customer behavior, e.g. when a customer can be addressed via a campaign, when he or she is likely to cancel a relationship etc. Customers are assigned based on past purchases, volumes, and socio-demographic or geographical data.

- Customer segmentation. Responsibility for customers has been redesigned on the basis of customer and/or market segments. For example, a board member at Consors has responsibility for large volume customers (‘heavy traders’) across the company’s entire product portfolio. Unisys (Switzerland), is now organized according to ‘Financial Industries’ and Swisscom according to ‘Fixnet’ and ‘Mobile’ customers.

- Centralized organization units. Responsibility for CRM activities is usually organized in new organizational units which act as internal service providers. Heidelberg covers local markets with 85 Sales and Service Units (SSU) who provide the business areas with marketing tools, know-how and experience. A new department ‘Marketing Intelligence & CRM’ (MI-M) coordinates marketing activities and utilizes synergies on a corporate basis. Bertelsmann, Swisscom, and Consors have also established corporate centers which offer specialist skills and know-how in the area of analytical CRM (e.g. churn analyses, data mining).

- Link to forecasting. Information from operational CRM processes is used in predicting sales volumes and supply chain planning. Unisys implemented a fortnightly evaluation of opportunities which led to a maximum sales forecasting variance of +/- 2%. Bertelsmann uses the planned campaign successes for requirements planning in the supply chain to their book stores, e.g. a campaign success of 15% leads to an equivalent increase in the demand of books.

Centralization of CRM responsibility proved important for achieving the necessary standardization of CRM activities. Unisys (Switzerland) had already adapted a global standardized sales process which ensured a uniform understanding of the terms ‘lead’, ‘opportunity’, ‘quotation’, etc. Standardized interfaces between complaints and service management enabled the integration of two formerly separate processes. Heidelberg’s service engineers, for example, now know when a production manager is planning to buy a new machine.

- <<Figure 3 NEAR HERE>>

## System Architecture

CRM systems usually replace isolated solutions which support specific activities in marketing, sales, and service. A centralized database provides a uniform view of customers and support for standardized processes. Although 58% of all companies said they had a CRM system in operation, less than half of them used it on a cross-organizational basis. As figure 4 shows, almost all companies pursue a best-of-breed approach, i.e. specialized systems from Siebel, Vantive, Update or Clarify complement existing ERP systems. Four companies, including Bertelsmann, use SAP CRM linked with other SAP components. Although similar in their basic functionalities, the system decisions reflect each vendor’s strengths: sales force support at Siebel, service and call center support at Vantive and Clarify, and integrated processes at SAP. Most companies customized the selected systems to suit their individual requirements. At Heidelberg the MI-M department defined three reference models for a global standard functionality together with the local SSUs and customized roughly 20% at local level. This ratio was also observed at the other successful practice organizations (20-30%).

- <<Figure 4 NEAR HERE>>

Many of the surveyed companies had centralized system architectures. Globally operating companies, such as Bertelsmann, Heidelberg, and Unisys, had local systems with periodically replicating customer databases. These architectures also provided integration across different CRM dimensions:

- Operational CRM. Operational integration points exist to human resource systems for user data and ERP systems for transferring order information which was captured e.g. from a call center representative. Integration to supply chain systems was illustrated by Bertelsmann: Campaign data from SAP CRM is sent to SAP SD for the calculation of sales plan data, and then routed to SAP MRP for requirements and procurement planning. ‘Anomalies’, i.e. products where inventories remain significantly above or below demand, are shown in the SAP APO Alert Monitor.

- Analytical CRM. For management and evaluation purposes, operational customer data are integrated with a centralized data warehouse which consolidated data (e.g. sales, profits) in a uniform data model. Consors, for example, has stored all its 30 million transactions performed to date. A customer’s transactions can be analyzed over time, e.g. all customers who opened a securities account in 1997/98 and since then have only carried out 1-5 transactions. The data mining tool analyzes defined dimensions, e.g. compares the characteristics of one building loan customer with another, leading to the determination of a customer segment with an ‘affinity’ for building loans and thus providing the basis for a targeted marketing campaign.

- Collaborative CRM. Approximately 60% of the companies surveyed use internet portals in their customer communication (see Figure 5) for selected or suitable activities. Heidelberg, for example, offers the sale of some consumer goods (e.g. printing cartridges) and service management. At Alta Resources a green light in the Vantive system alerts the call center representative that personal data has been entered in a customer’s portal and that the customer requires further information on a specific product. Consors also has a distinctive collaborative CRM system which handles customer transactions both through the call center and via the portal. The latter also features additional services such as insurance.

- <<Figure 5 NEAR HERE>>

## Operational Efficiency

Implementing a CRM system is not mainly driven by the possible savings. 55% of the benchmarked companies agreed that strategic or qualitative goals have been the main drivers for introducing CRM. Among the effects are improved process and data transparency, better customer retention, higher consultancy quality, more targeted customer communication or proactive customer management. Only 38% have proved the operational efficiency compared to 50% which reported difficulty in measuring CRM effects. Figure 6 summarizes the most frequently used benefit arguments.

Among the successful practices, Swisscom performed an operational efficiency analysis composed of direct effects (savings relating to operational processes in direct marketing and data maintenance), indirect effects (fewer misses, greater productivity in sales), increased sales volume and additional business which led to a ROI of 2.9 years for the CRM project. At Consors, qualitative goals such as improved customer service were the clear priority, but have been supported by a thorough control of timeframe and budget, as well as by process savings of 30% and increased revenues of 40%. Both figures were detailed, e.g. process savings with reduced postage costs due to more focused mailings (from 500,000 to 1,000 letters per mass mailing).

Heidelberg calculated a positive net present value which also included the corporate standardization of CRM systems (cost-effective rollout, release change, etc.). Bertelsmann expected improved customer care for their 20 million club customers and is trying to increase the success rate of campaigns through more targeted customer communication. Purely qualitative arguments were mentioned at Unisys, e.g. the strategic necessity of systematic opportunity management with key accounts.

- <<Figure 6 NEAR HERE>>

## Culture

Involving as many potential system users as possible is vital to the adoption of CRM within an organization. This not only refers to establish the necessary skills for operating the system but also to convince staff that the system will be beneficial. In all benchmarked companies management played an active role in the decision-making process and the implementation of CRM (see Figure 7). Other departments involved included marketing, customer contact centers, finance and/or accounting, sales and technical service, and seldom logistics and production.

Although most CRM projects were within time and budget, the effort to obtain adoption varied. In call center implementations (Swisscom, Consors, Alta Resources, Bertelsmann) employee acceptance largely existed. At Bertelsmann, call center staff was involved in the CRM design and were able to relate to the goals of CRM (better call center support, no loss of jobs) from the outset. Heidelberg and Unisys used a similar strategy to convince field sales force who consider their knowledge of customers and markets to be personal advantages and therefore find it difficult to share it throughout the company. Heidelberg’s goal was to shape an understanding that CRM is about ‘a transparent customer, not about transparent salesmen’. At Unisys all staff were trained and obliged to use the system. Despite organizational rules (no budget without system entry) motivated users, some users had to be ‘motivated’ with pressure and some non-users were observed after two years. Unisys and Heidelberg estimate a minimum of two years for filling the database with customer data. Use of the systems by board members themselves was considered as an important motivator as well.

- <<Figure 7 NEAR HERE>>

# Success Factors and Outlook

## Identification of Success Factors

The benchmarking consortium detailed and prioritized measurements for each benchmark identified in the kick-off meeting (see Table 1) and guided the entire selection of successful practices. Our analysis yielded success factors in five areas. These CSFs were reported explicitly during the on-site visits at the six successful practice companies (see Table 2). Although the implementation of a CRM system often marks the start of a company’s reorganization in marketing, sales and service, the success is mainly determined on organizational and cultural turf.

In the introduction project the companies first developed a CRM concept which specified work packages and the timetable for their introduction. As with classic project management, a targeted approach calls for a clear focus in respect of operational, analytical and collaborative CRM activities, particularly in view of the broad nature of CRM. In general, the CRM projects were coordinated with existing eBusiness strategies and began with a focus on operational CRM (call centers, sales) and were only successively extended to include analytical and finally collaborative functionalities. As part of a goal-oriented implementation, the subprojects comprised of manageable timeframes of six months at the most. Since the first system modules were implemented in four to six months, initial results of the CRM project may become available after this period. However, the case studies showed that a filled and widely used customer database in the areas of marketing, sales and service required a minimum of two years. Consequently, the expected benefits of the CRM system will only emerge in the medium term, which means that the support of top management was of great importance in all the case studies in order to overcome disappointments and setbacks. To achieve a high level of acceptance, CRM project teams were comprised of representatives from marketing and/or sales, IT and top management. They involved subsequent users at an early stage in the requirements analysis as well as in the specification and pilot phases, since there were significant problems with adoption particularly in the area of sales. Here again, for this change management the role of top management was of great importance (penalizing non-use, use by management as motivator).

In order to secure a cross-functional view of customer data and processes, all companies implemented one central responsibility for their CRM activities. In all companies this resided with the marketing area, which possessed competencies in the creation of cross-organizational process, data and system standards. The introduction of CRM had two major effects on the company’s organization. Firstly, a structure based on business functions or products was replaced by one oriented towards customer segments. These organization units were given a wide scope of action so that they can cater for the requirements of the segment for which they are responsible and then provide the connection with the internal departments. The latter were either located at a subsidiary level or as a second dimension in a matrix organization. Alongside these, central organization units provided specific CRM tasks, e.g. call center operation or customer segmentation. These areas act as service providers and bundle specific know-how, e.g. on statistical methods in analytical CRM. Among the examples are Swisscom’s Direct Marketing Center or the Customer Care Center at Consors.

In order to identify services, all the case examples used customer life cycle models which differentiate the processes in four to seven steps. These corresponded to established approaches from Ives/Learmonth (1984) or Vandermerwe (2000) and led to customer segment-specific services through different customer contact channels. At Heidelberg, the ‘service’ phase no longer only consisted of the services of field sales but now also included information and spares parts procurement via the online shop. Assignment to a life cycle phase was performed on the basis of customer history and profile as well as socio-demographic and geographical criteria (Swisscom) and was closely linked with analytical CRM. The company addressed customers with a high cancellation probability (and high sales potential) with win-back campaigns which have a 15%-20% likelihood of success due to more focused target groups. In the case of companies with a high level of process integration, this value was immediately incorporated in sales planning to ensure product availability following campaigns (Bertelsmann). The prerequisite is a cross-functional standardization of processes so that, for example, all CRM users have the same understanding of the terms ‘lead’, ‘opportunity’ or ‘quotation’ (Unisys), or that information from Service Management is incorporated in the quotation process (Heidelberg). If, for example, a service engineer learns that a production manager is planning to buy a new machine, this information will be routed on to sales.

Consistent with our expectations, a central customer database for operational CRM, a data warehouse for analytical CRM and the use of portal systems for collaborative CRM were the main elements of a CRM system architecture. Due to the fact that no manufacturer covered all areas comprehensively, heterogeneous ‘best-of-breed’ architectures predominated, which have been realized on both a centralized and a decentralized basis. When it came to selecting the system for operational CRM, a variety of strategies can be observed: from the strategic decision (Unisys) and a short selection from a small number of providers (Consors) to an in-depth and time-intensive evaluation process (Swisscom). Considering that in all of the case studies, the decision was made in favor of a leading product on the market, the success factor may well lie in a systematic selection limited to market leaders. With 20%-30% user-specific customizing, the companies retained a large part of the standard functionality. Critical integration points existed to operational applications, e.g. to the human resources system for user data or to the CRM system for order forwarding, but also to systems belonging to analytical and collaborative CRM. Although often only implemented in a second step, both areas were already taken into account in the CRM design phase.

All except for one of the case study companies have performed a benefit analysis. While the Balanced Scorecard is widely used at the strategic, qualitative level, different criteria were observed for measuring operational efficiency. The metrics cited by (Winer 2001, 102) ‘customer acquisition costs’, ‘conversion rates’ (from lookers to buyers), ‘churn rates’ or ‘same customer sales rates’ were applied in some cases (e.g. Swisscom). In addition, the companies used metrics for process efficiency, e.g. call center productivity (number of telephone calls/employee, etc.) or the costs of mass mailing campaigns.

- <<Table 2 NEAR HERE>>

## Assignment of Success Factors to Literature

Since the beginning of this benchmarking, various articles on success factors and metrics have been published. On the one hand this expresses the interest in the subject, on the other that the search for success factors is in the early stages. A first category of CSF publications are general studies on the success of E-Commerce or Web-presences. For example, Straub et al. (2002) summarize metrics that aim at measuring performance at the user interface, such as navigability, shopping convenience, ease-of-use and the like. Usually, these articles are not providing insights into how the activities are organized during the project and operation. The second category contains studies which are more specific to CRM. For example, using the induction method Wilson et al. (2002) discovered the need for project approval procedures, the need to leverage best practices, the importance of prototyping new processes, and the need to manage for the delivery of the intended benefits. Based on the work of Wells et al. (1999), Bose (2002) describes more specific critical issues that need to be addressed during the CRM development life-cycle. Among the recommendations are to conduct a complete business analysis since CRM implies changes along customer interaction points, to ensure long-term commitment of senior level management, to consider a stage-wise implementation of the CRM-modules, and to carefully address ‘people problems’ during the implementation process. In a study of 96 organizations, Yu (2001) reports that corporate culture and process and technology improvement were the “best predictors of CRM success”. Table 3 summarizes the success factors stated in seven articles along with the respective research method used and assigns them to the success factors identified in this article. This leads to the following comments:

- Most studies employ unstructured case study methodologies. In four articles, procedures and data sources are not specified. The remaining articles concentrate on case studies and only the benchmarking study performed by (Reinecke et al. 2002) from a marketing perspective deduces success factors from a larger total population.

- In the majority of cases, it was possible to assign the benchmarking success factors to factors taken from the literature. Where no clear assignment was possible, the success factors are given in brackets. The five success factors which could not be assigned, with the exception of the twice named features of the system architecture (flexibility and scalability), involved specific success factors (e.g. a customer profile extended to include non-transaction data). Overall, however, the success factors taken from the literature provide an initial confirmation of the benchmarking results.

- The success factors are concentrated on the introduction project, in particular the existence of a concept and performing the introduction in manageable project phases. At the same time, the users should be involved and top management should give their full backing. The second most frequent success factors are those for customer orientation, in particular the identification of services along entire customer processes and the creation of an organization structure based on customer segments. Success factors for system architecture and operational efficiency are to be found less frequently, which indicates a lower relevance of these aspects.

- <<Table 3 NEAR HERE>>

## Outlook

None of the benchmarked companies had fully implemented their CRM plans. Although the initial modules existed in the form of a customer database, data warehouse and portals, CRM continues to be of strategic importance and is being leveraged by technological potentials. The stated areas include:

- Communities give rise to horizontal communication between customers, businesses and suppliers. With online chat rooms, online seminars or FAQ forums additional possibilities were mentioned for supporting the customer process and promoting customer retention.

- Following the Bertelsmann example, several companies are planning to integrate CRM and supply chain systems. Standard software vendors such as SAP are already positioning their CRM systems as a leading system for customer interaction and envisage various integration scenarios with other modules. The interfaces are provided by data warehouse and middleware systems.

- Mobile technologies create additional possibilities for customer contact (Sadeh 2002). While field sales staff already works with mobile terminals, companies are investigating which services can be offered to customers via smart devices (e.g. patient monitoring, off-board navigation).

- With predictive customer care companies try to identify customer requirements and behavior in advance. They expand their analytical CRM tools and try to analyze customers not only statically at a particular point in time but also cyclically over the entire life cycle.

- Strategies to intensify the integration of business partners (collaboration). This can mean extending internal systems to customers on the one hand and integrating the services of external providers on the other. Consors, for example, is opening up its internal transaction system for customers.

The aim of this exploratory study was to describe the use of CRM and to identify success factors for CRM projects based on a broader empirical basis. It shows that CRM is still at an early stage regarding the understanding of success factors on a detailed level. Obviously, the described critical success factors have limitations in several dimensions: (1) The critical success factors derived from the benchmarking provide only a spot light and could be different in a future analysis. (2) The rough mapping of the success factors to similar studies in literature indicates a high accordance but, of course, these are not empirically validated relations. (3) The presented study has no representative character.

Further research is needed to derive empirically testable hypotheses and to embed the success factors in a methodology which guides companies in their CRM projects. A more accurate examination will be necessary with broader empirical backing in order to make rigorous statements based on correlated success factors. The fact that research into the topic of CRM still is in its early stages would appear to be confirmed. According to (Romano and Fjermestad 2002, 85) this is characterized by a lack of representative studies with validated tools and empirically testable theories. On the other hand, conceptual models, anecdotal case studies and initial explorative studies are also suitable methods for young research fields.

Acknowledgements

This research was conducted as part of the Competence Center Business Networking at the Institute of Information Management (IWI-HSG) in collaboration with the Transfer Center for Technology Management (TECTEM) at the Institute of Technology Management, University of St. Gallen. The authors would like to thank the staff from TECTEM, in particular Mrs. Ulrike Huetter, for their excellent cooperation.

References

- Behr, C. Erfolgreiche Einführung von CRM in Unternehmen, HMD 221, 38 (2001), pp. 37-46.

- Bose, R. Customer Relationship Management: Key Components for IT Success, Industrial Management & Data Systems 2, 102 (2002) pp. 89-97.

- Boynton, A. C., Zmud, R. W. An Assessment of Critical Success Factors, in: Sloan Management Review, 4, 25 (1984), pp. 17-27.

- Camp, R. Benchmarking: The Search for Industry Best Practices that Lead to Superior Performance, Milwaukee, WI: Quality Resources, 1989.

- Chatham, B., Orlov, L. M., Howard, E., Worthen, B. and Coutts, A. The Customer Conversation, Cambridge, MA: Forrester Research, 2000.

- Crego, E. T. and Schiffrin , P. D. Customer-centered Reengineering: Remapping for Total Customer Value, Burr Ridge, NY: Irwin, 1995.

- Ebner, M., Hu, A., Levitt, D. and Mccrory, J. How to Rescue CRM. The McKinsey Quarterly (2002) 4, S. 49-57.

- Fayerman, M. Customer Relationship Management. In Serban, A., M. and Luan, J. (Eds.): New Directions for Institutional Research, Knowledge Management: Building a Competitive Advantage in Higher Education, Chichester, NY: Jossey-Bass, 2002, pp. 57-67.

- Fingar, P., Kumar, H. and Sharma, T. Enterprise E-Commerce: The Software Component Breakthrough for Business-to-Business Commerce, Tampa, FL: Meghan-Kiffer, 2000.

- Gartner CRM in 2002: Redesign From the Customer Perspective, Gartner Group, San Jose, CA, 2001.

- Greenberg, P. CRM at the Speed of Light: Capturing and Keeping Customers in Internet Real Time, Berkeley, CA: McGraw-Hill, 2001.

- Ives, B. and Learmonth, G. P. The Information System as a Competitive Weapon. Communications of the ACM, 27, 12 (1984), pp. 1193-1201.

- Keen, P. W., Ballance, C., Chan, S. and Schrump, S. Electronic Commerce Relationships: Trust by Design, Upper Saddle River, NJ: Prentice Hall, 2000.

- Kim, H.-W., Lee, G.-H. and Pan, S.-L. Exploring the Critical Success Factors for Customer Relationship Management and Electronic Customer Relationship Management Systems. In March, S. T., Massey, A., DeGross, J. I. (Eds.): Proceedings 23rd International Conference on Information Systems, Barcelona, 2002, pp. 885-890.

- Kotler, P. Marketing Management, 11th ed., Upper Saddle River, NJ: Pearson, 2001.

- Ling, R. and Yen, D. C. Customer Relationship Management: An Analysis Framework and Implementation Strategies. Journal of Computer Information Systems, 41, 3 (2001), pp. 82-97.

- Morris, G. W. and LoVerde, M. A. Consortium Surveys. American Behavioral Scientist, 36, 4 (1993), pp. 531-550.

- Myers, J. Reconnecting with Customers: Building Brands and Profits in the Relationship Age, Encino, CA: Knowledge Exchange, 1998.

- Nairn, A. CRM: Helpful or Full of Hype? Journal of Database Marketing, 4 (2002), pp. 376-382.

- Nykamp, M. The Customer Differential: The Complete Guide to Implementing Customer Relationship Management. New York, NY: American Management Association, 2001.

- Österle, H. (1995): Business in the Information Age: Heading for New Processes, Berlin: Springer, 1995.

- Peppers, D. and Rogers, M. One to One B2B: Customer Development Strategies for the Business-to-Business World, New York, NY: Currency, 2001.

- Rackham, N. Rethinking the Sales Force: Redefining Selling to Create and Capture Customer Value, New York, NY: McGraw-Hill, 1998.

- Radcliffe, J. Eight Building Blocks of CRM: A Framework for Success, San Jose, CA: Gartner Group, 2001.

- Reinecke, S., Mühlmeier, S. and Köhler, S. Customer Relationship Management and European Service Providers: Empirical Investigation into the Fundamental Links Associated with Customer Relationship Management, as well as Differences Across Nations and Industries. In Bliemel, F., Eggert, A., Fassott, G. (Eds.): Proceedings 10th International Colloquium in Relationship Management, Kaiserslautern, 2002, pp. 649-672.

- Rigby, D. K., Reichheld, F. F. and Schefter, P. Avoid the Four Perils of CRM. Harvard Business Review, 80, 2 (2002), pp. 101-109.

- Romano, N. C. Customer Relationship Management Research: An Assessment of Sub Field Development and Maturity. In Sprague, R. H. (Ed.): Proceedings 34th Hawaii International Conference on Systems Sciences, Los Alamitos, CA: IEEE, 2001.

- Romano, N. C. and Fjermestad, J. Electronic Commerce Customer Relationship Management: An Assessment of Research. International Journal of Electronic Commerce, 6, 2, 2001-2002, pp. 59-111.

- Ryals, L., Knox, S. and Maklan , S. Customer Relationship Management (CRM): Building the Business Case, London: Xlibris, 2000.

- Sadeh, N. M. M Commerce: Technologies, Services, and Business Models, Chichester: John Wiley & Sons, 2002.

- Saxena, K. B. C., Wagenaar, R. W. Critical Success Factors of EDI Technology Transfer: A Conceptual Framework, Rotterdam: Erasmus University, 1994.

- Straub, D. W., Hoffman, D. L., Weber, B. W. and Steinfield, C. Measuring e-Commerce in Net-Enabled Organizations: An Introduction to the Special Issue. Information Systems Research, 13, 2 (2002), pp. 115-124.

- Thompson, E. CRM Is in Its Infancy in Europe, San Jose, CA: Gartner Group, 2001.

- Vandermerwe, S. How Increasing Value to Customers Improves Business Results. MIT Sloan Management Review, 42,1 (2000), pp. 27-37.

- Vervest, P. and Dunn, A. How to Win Customers in the Digital World. 1st ed., Berlin etc.: Springer, 2000.

- Wayland, R. E. and Cole, P. M. Customer Connections: New Strategies for Growth, Boston, MA: Harvard Business School Press, 1997.

- Wells, J. D., Fuerst, W. L. and Choobineh, J. Managing Information Technology for One-to-One Customer Interaction. Information & Management, 35, 1 (1999), pp. 54-62.

- Williams, J. J. and Ramaprasad, A. A Taxonomy of Critical Success Factors. European Journal of Information Systems, 5, 4 (1996), pp. 250-260.

- Wilson, H., Daniel, E. and McDonald, M. Factors for Success in Customer Relationship Management (CRM) Systems. Journal of Marketing Management, 18, 1/2 (2002), pp. 193-219.

- Winer, R. S. A Framework for Customer Relationship Management. California Management Review, 43, 4 (2001), pp. 89-105.

- Xu, Y., Yen, D. C., Lin, B. and Chou, D. C. Adopting Customer Relationship Management Technology. Industrial Management & Data Systems, 102, 8 (2002), pp. 442-452.

- Yu, L. Successful Customer-Relationship Management. Sloan Management Review, 42, 4 (2001), pp. 18-20.

These twelve companies were: Alstom (Switzerland), Carl Zeiss IMT, CWS / HTS, Hapimag , Hawag, Leica Geosystems, SIG Pack International, SAP, Siemens, Telekurs Group, Unaxis Balzers and VP-Bank.